Group: E

Date of Meeting: 29 – Feb– 2016

Time: 13:00 - 13:20

**Attendance:**

* Bilger Yahov
* Oleksandr Suprunenko
* Ilia Nikushev
* Georgi Chishirkov
* Lyubomir Dimov
* Mengchuan Liu
* Mr. Chung Kuah

Minutes

With teacher:

* Everyone attended the meeting.
* Feedback on the project plan was given
* Project plan is almost complete
* Project plan should be written more formal
* We should be more flexible with the roles in the project, we should change regularly
* Net 3.0 was chosen because of compatibility
* Project risks are nicely specified
* Concrete dates for the milestones has to be specified
* We should be working with concrete schedule
* Test plan for the specification, not a unit testing
* Second page of the PP has to be placed on the Organization

With Mr. George

* Undo/Redo - if possible the client would like it
* Start application UC
* Install application UC
* Copy a crossing UC
* Statics about how the stimulation is done with a specific layout
* Moscow has to be made about the requirements